## Slide 1: DOEGrids Audit Report
Michael Helm
<number>
Networking for the Future of Science
Energy Sciences Network
Lawrence Berkeley National Laboratory
10 May 2009

## Slide 2: A little background ….
EUGridPMA May 2008
<number>
Signed up for audit in Sep 2007
Audit of various features Nov-Dec 2007
  Certificate issuance
  Log files: census and management
  NIST 800-53
  “Peer review” style committee, focused on early version of IGTF Audit Framework
Initial Report Amsterdam Jan 2008
Final Audit Report Aug 2008
RFC 3647 translation
“Completed” Audit response

## Slide 3: Audit Report Details
EUGridPMA May 2008
<number>
Audit Report Executive Summary
  Principal matters of interest to auditors; includes significant recommendations
“Findings”
  Defect list – discussed in Amsterdam
ESnet response
  Proposed plan for issues found in audit
Other sections
  Includes auditors’ spreadsheets and comments

## Slide 4: Audit Report Executive Summary
EUGridPMA May 2008
<number>
Comments
Need to deal with ID verification better
Need for RAs to maintain identification records
Recommendations
  Update CPS format to RFC 3647
  Consider offering a MICS-type CA
  Update/revamp DOEGrids PMA
  Continuity of operations
  RA responsibilities
  NIST 800-53
  Various ID & authentication-specific

## Slide 5: Audit Findings
EUGridPMA May 2008
<number>
Broken into 2 classes –
  Significant deviations – topics with obvious seriousness, where either the documentation was missing, or the CA operations didn’t conform to standards
  Minor deviations – essentially minor documentation errors and omissions

## Slide 6: Review of Audit Response
EUGridPMA May 2008
<number>
ID Verification (initial) was resolved at Amsterdam -> resulted in TTP 1SCP
ID re-verification remains an open issue
RA record retention – under discussion
COO -> see the “CA cloning” slides
Restructuring CPS to RFC 3647– done – v 3.0
Updated CPS according to Audit Log – done v 3.1
DOEGrids PMA revived
Strategic planning remains a future goal

## Slide 7: DOEGrids CPS Transition
EUGridPMA May 2008
<number>
DOEGrids CPS v 2.10
  Effectively implemented at Apr 2008 TAGPMA at NERSC
  Added ESnet RA & Philips RA
DOEGrids CPS v 3.0
  Translation of v 2.10 -> RFC 3647 framework
DOEGrids CPS v 3.1
  Implementation of DOEGrids Audit – Finally!

## Slide 8: DOEGrids CPS 3.1
EUGridPMA May 2008
<number>
Going thru DOEGrids PMA approval process
Approved by ESnet management
Better reflects the reality of how we must operate the CA & its services
Some controversial areas:
  We reserve the right to make changes….
  Who has the right to cause a certificate to be revoked (or other CA operation)?
  Privacy & confidentiality (NONE)

## Slide 9: Outstanding Issues
EUGridPMA May 2008
<number>
These issues become the next work program after DOEGrids CPS 3.1 acceptance
Identity re-verification
  This is a difficult community issue
  The tools to support this are in development
  We are currently studying the demographics & plan to have a program for re-verifying ancient subscribers in place by October
RA responsibilities & duties
  Community interest
GCP/GFD 125 compliance
  Working on gradual adoption – another community relations issue
Federation CA
  Has to be identified as a customer requirement
More CPS restructuring
  Remove RA Disclosure appendices, put in DOEGrids PMA domain
  Remove dynamic content and link
  Cross – linking with NIST 800-53 – based security and practice documentation
  Fix various anachronisms discovered

## Slide 10: Other Auditing Activities
EUGridPMA May 2008
<number>
NIST 800-53 framework – ongoing
ESnet PKI CSPP – working on publishing
Configuration Review – ongoing
ESnet Security Peer Review
OSG risk assessments
Automated re-issuance
  2 changes caused a lot of trouble:
    Migration from Iplanet CMS to Redhat CS using old configurations
    Trust in other CAs
  Examined every automatically issued certificate (renewals, certain kinds of RA agent functions) since Jul 2007

## Slide 11: Document Links
EUGridPMA May 2008
<number>
We shall now pass lovingly over these documents as time permits….
DOEGrids Audit Report
  http://www.doegrids.org/Docs/DOEGridsInternalAudit2007Report.doc
Log of work done on audit
  http://www.doegrids.org/Docs/Audit2007-Response.doc
Poll:
  http://doodle.com/r5cnvskcftf534nz
DOEGrids CPS 3.1
  http://www.doegrids.org/Docs/DOEGrids-3.1.doc